## Slide 1
FARLANDS 2026
ROUND 1 — CONCEPT & PLANNING
MISSION BRIEFING
Concept & Initial Planning
Understand the problem. Plan the build. Define success.
TEAM: Team Whispering Village • MISSION: 05 — Cognitive NPCs
EDITABLE POWERPOINT TEMPLATE

## Slide 2
FARLANDS 2026 / ROUND 1 — CONCEPT & PLANNING
FARLANDS 2026 • MINIMAL MINECRAFT-INSPIRED
01
Problem Understanding
Define the problem before choosing the build.
THE PROBLEM
• NPCs still use fixed dialogue trees and forget everything
• Mission 5 asks for cognitive NPCs: natural talk that drives quests
• ...and remembers the player across sessions
WHY IT MATTERS
• Players lose immersion; learners get no safe practice space
• Real-world link: misinformation defense, language access, empathy training
• A village that teaches whom to trust helps all three
SCOPE & ASSUMPTIONS
• Scope: 1 village, 3 NPCs, text + voice, SQLite memory
• Assume: laptop hardware, free-tier LLM + offline fallback
• Validate: trust-gated quest, memory after restart

## Slide 3
FARLANDS 2026 / ROUND 1 — CONCEPT & PLANNING
FARLANDS 2026 • MINIMAL MINECRAFT-INSPIRED
02
Proposed Solution
Describe the simplest useful solution you intend to build.
PROJECT IDEA
• Whispering Village: Gruff (smith), Mira (merchant), Rex (guard)
• They converse naturally, score trust, gossip overnight
• Quests, prices and gates change by what — and how — you speak
HOW IT WORKS
• Type/speak → LLM replies in character + proposes an action
• Game validates against trust rules; memory is saved
• Nights: NPCs summarize the day; voice tone shifts trust
MINIMUM DELIVERABLE
• Walkable village + 3 talking NPCs + 1 dialogue-driven quest
• Restart-proof memory + 3-minute judge demo
• Whole loop demoable fully offline

## Slide 4
FARLANDS 2026 / ROUND 1 — CONCEPT & PLANNING
FARLANDS 2026 • MINIMAL MINECRAFT-INSPIRED
03
Initial System Architecture
Show the planned flow of information and action.
INPUTS
• Typed text, mic voice (V key / mic button)
• Player position + proximity to NPCs
• Trust, quest, inventory and memory state
PROCESSING
• npc.py prompts (persona + memories + game context) → LLM JSON
• voice.py prosody → expression → trust delta
• world.py validates every AI-proposed action (AI suggests, game decides)
OUTPUTS
• In-character replies with mood, trust bar, portraits
• Quest / price / gate changes on screen
• Rumor-verification quests, diary summaries

## Slide 5
FARLANDS 2026 / ROUND 1 — CONCEPT & PLANNING
FARLANDS 2026 • MINIMAL MINECRAFT-INSPIRED
04
Technology & Resources
List what you plan to use; a working build is not expected yet.
HARDWARE
• None required — pure software build
• Dev + player laptop only
• Optional microphone for voice mode
SOFTWARE
• Python 3.14, Pygame-ce, SQLite FTS5
• google-genai (Gemini) + OpenAI-compatible OpenCode gateway
• SpeechRecognition, sounddevice, VADER sentiment
DATA & RESOURCES
• data/npcs.json (personalities), game_memory.db (runtime memory)
• Free-tier LLM + built-in offline replies — no datasets needed
• check_api.py diagnoses the AI link in seconds

## Slide 6
FARLANDS 2026 / ROUND 1 — CONCEPT & PLANNING
FARLANDS 2026 • MINIMAL MINECRAFT-INSPIRED
05
Feasibility & Risks
Identify what could block the plan early.
KEY ASSUMPTIONS
• Free-tier quota holds for a 3-minute demo
• pygame-ce wheels exist for Python 3.14 (verified)
• 2D scope stays fixed; no 3D engine risk
TECHNICAL RISKS
• LLM latency / model retirements → multi-model fallback + timeout
• No mic on demo laptop → typed mode covers everything
• Bad AI output → game validates; AI can never invent rewards
BACKUP PLAN
• Fully offline mode demos the whole loop (built-in replies)
• Terminal-chat fallback if Pygame fails
• Pre-recorded demo video as last resort

## Slide 7
FARLANDS 2026 / ROUND 1 — CONCEPT & PLANNING
FARLANDS 2026 • MINIMAL MINECRAFT-INSPIRED
06
36-Hour Build Plan
Plan milestones across the available development window.
01 FOUNDATION
• Milestone: village scene, movement, dialogue panel (M1+M2)
• Target: walk + talk with placeholder replies
02 CORE BUILD
• Milestone: real AI replies, trust system, quest/gate/shop rules (M2+M3)
• Target: quest completable purely by talking
03 INTEGRATION
• Milestone: SQLite memory + summaries, voice mode, rumor quest (all)
• Target: restart-proof memory + tone-based trust
04 TEST & STABILIZE
• Milestone: headless tests, quota-safe demo script, docs (M4+all)
• Target: reliable 3-minute demo + this deck
TEAM RESPONSIBILITIES
• Member 1: Pygame world + art • Member 2: AI dialogue + voice
• Member 3: memory + quests + rules • Member 4: integration, tests, demo

## Slide 8
FARLANDS 2026 / ROUND 1 — CONCEPT & PLANNING
FARLANDS 2026 • MINIMAL MINECRAFT-INSPIRED
07
Expected Outcomes
Define how you will know the solution is working.
SUCCESS CRITERIA
• Free-text talk, no fixed options
• Quest completes only via validated dialogue
• Memory provable after restart; voice visibly moves trust; runs offline
DEMO PLAN
• 1. Name → quest → Rex gate → glowing ore → sword
• 2. Kind vs arrogant voice contrast on trust
• 3. /sleep summary + rumor-verification quest
GUIDANCE NEEDED
• How is uniqueness weighted vs polish in judging?
• Is a fully-offline demo acceptable if venue net fails?
• Advice on scaling gossip from 3 to 5 NPCs?